## Slide 1
 | WEEK |  |  |  |  |  |  |  |  |  |  |  |  | 
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Objectives, Data Collection, Literature Review | Dec 1 - 14 |  |  |  |  |  |  |  |  |  |  |  |  | 
Preprocessing (Missing Data, Features, Encoding) |  |  | Dec 15 - 28 |  |  |  |  |  |  |  |  |  |  | 
Baseline Models (LR, DT, RF), Initial Comparison |  |  |  |  | Dec 29 - Jan 11 |  |  |  |  |  |  |  |  | 
Tuning, Cross-Validation, Overfitting Mitigation |  |  |  |  |  |  | Jan 12 - 25 |  |  |  |  |  |  | 
Finalize Results, Draft Paper (Intro, Methodology) |  |  |  |  |  |  |  |  | Jan 26 - Feb 1 |  |  |  |  | 
Refine Results, Visualizations, Comparisons |  |  |  |  |  |  |  |  |  | Feb 2 - 15 |  |  |  | 
Conclusion, Citations, Proofreading |  |  |  |  |  |  |  |  |  |  |  | Feb 16 - 22 |  | 
Peer Review, Feedback Integration |  |  |  |  |  |  |  |  |  |  |  |  | Feb 23 - Mar 1 | 
Formatting, Submission to ICTIS 2025 |  |  |  |  |  |  |  |  |  |  |  |  |  | Mar 2 - 6